Proceedings of Business and Economic Studies  Volume1 , Issue2, 2018

Reseach article

Projects Management Addressed to Iranian Government (A case study)

Malek Hassanpour

Department of Environmental science, UCS, Osmania University, Telangana State

Abstract

Iranian Government has a unique opportunity to recede many existing difficulties and achieve to promoted productivity, paving the way for a competitive and co-adaptive developments in running and managing major complex projects. Present study was a combination of literature review, existing research reports and hierarchical distance-based fuzzy approach in order to manage projects addressed to Iranian government as a case study that comprises road and building construction, nuclear power, used oil and petroleum industries, new technologies (Nano and plasma), industries and waste management projects. Underpinning existing trend among frameworks of projects revealed some weakness points to lead the Iranian government for reliable establishment and implementation of projects such as resources and partnership management, lack of trust, technology replacement, deficiency of science, technology and additives promotions and change in the attitude respectively. The evaluation based on hierarchical fuzzy logic revealed the priority for diamond deposition reactors comprising HFP = MW ˃ Glow ˃ Laser ˃ AC ˃ Plasmatron ˃ DC ˃ Flame respectively. Therefore, Iranian government needs to employ a buttressed support in implementation of the plasma plants via applying nuclear power energy to reclaim and promote additives and products of industries, redesign and reproduction processes, QFD and other developing sectors.

Keyword: Project Management, Iranian government, Project development

Corresponding Author: Malek Hassanpour,  Malek.hassanpour@yahoo.com,

Tel: 091-8978811723

ORCID: 0000-0001-9662-0623

| Nomenclature |  |
| --- | --- |
| AC | Alternating current |
| CVD | Chemical vapor deposition |
| DC | Direct current |
| D | Diameter |
| DBD | Dielectric-Barrier Discharge |
| EFQM | European Federation for Quality Management |
| GJ | Giga Joules |
| HFP | High frequency plasma |
| KBEM | - Kanji’s Business Excellence Model |
| LL | Liquid limit |
| MSW | Municipal solid waste |
| MW | Microwave |
| OPEC | Organization petroleum exporting countries |
| PL | Plasticity limit |
| PI | Plasticity Index |
| PMBOK | Project Management Body of Knowledge |
| QFD | Quality function deployment |
| TFE | Thin film evaporation |
| TDA | Thermal De-asphalting |

1. Introduction

Applying techniques and practices to conduct and exploit multiple resources to create a unique media, complex and one-time task, considering outlays and the qualitative aspects of implementing a project are called project management. In British standards, this definition has been developed as scheduling, monitoring and integrating the whole structure of a project towards a distinguished target within a given time frame, expenditure, performance, and quality of task. [1]

From the operational point of view, many studies have focused on highlighting the importance of production goals and the integrating of research into models and paving the way for innovation in the generation processes. Because many organizations today define the production goals in the form of a project. In project management, pertaining on PMBOK is accommodated in the media of task so that acquisition of knowledge skills, tools, techniques for procuring involvements or affording the expectations of stakeholders as it is a part of the requirements. Providing stakeholder expectations via balancing competition demands among: (1) Scope, time, cost and quality (2) Stakeholders with differing claims (3) Identified and unidentified demands. These frameworks can be scrutinized in excellence and economic of the project or business. [2]

In today's dynamic world, countries are recognizing variety of progresses and environmental transformations that confer them, their growth and survive via employing expert human resources and outlay reduction and in continue disclose a optimize level of capabilities. Iran is an enrich country in energy resources especially oil and petroleum storages and as a vast country containing lots of developing medias for industries, energy, road and building construction sectors. Actually, Iranian government has responsibility against Iranian people to supply the future welfare by considering to manage all the projects according to PMBOK standards. According to PMBOK standards, 9 main tasks ruling the projects are included; (1) integrated management to ensure appropriate coordination of the various elements of the project and also encompasses the beginning and termination of the project. (2) Project scope management besets all demanded activities and no unnecessary tasks will be done. (3) Project time management to undertake, time of the project implementation and encompasses communication activities involve estimations and preparations for a time schedule and schedule to control them. (4) Project outlay management within the approved budget, and includes cost estimating, budgeting and handling. (5) Project quality management. (6) Human resource management that defines practices of recruitment, assignment, formation, organization and team development. (7) Supplies management for procuring commodities and services, including, planning, supplies control and demand planning application. (8) Communication management to take a responsibility for the production, collection, publication and proper distribution. (9) Project risk management comprises the process that determines the degree of risk and the appropriate response against that. [3]

Analytical hierarchy process is a mathematical method for extending and offering wide range of options to make easy the decision making process. Especially when project has got lots of factors, criterion and items to classify. It is able to prioritize options empirically. Fuzzy set theory included a systematic procedure to imprecise real world systems to be possessed linguistic variables based on Likert scale etc. By the way, it is a useful procedure for arranging the uncertainty situation into a classified framework of decisions involving complex, ambiguous, and vague phenomena. [4] By the way, many studies have run based on fuzzy logistic approach. In this case Gul et al [5], Yekta et al [6], Zolfani et al [7] and Cavallaro et al [8] employed fuzzy theory in order to cope with difficulties of materials selection, to assess the drinking water supply networks of Qom, implementation of a five star hotel in Tehran, Iran and investigation of combined heat and power systems respectively. Current research as an incorporation of literature review, existing research reports and hierarchical distance-based fuzzy approach includes projects management comprising road and building construction, nuclear power, used oil and petroleum industries, new technologies (Nano and plasma technologies), industries and waste management projects addressed to Iranian government.

2. Research Methodology

2.1. Projects revenue estimation

The costs related to road and building construction were estimated based on annual price appeared in the menu book released for association of Engineers costs by Islamic Republic of Iran. Project management based on PMBOK is displayed by the Figure 1 as a procedure and methodology pattern.

Figure 1. Project management based on PMBOK [3]

2.2. Fuzzy sets theory

The weighing system has set on cardinal method (Error: Reference source not found), (j=0-1). It was used scores of 1 (real value; 0.09,0, 0.1 and fuzzy number; 0.1362), 2 (0.2, 0.1, 0.1 and 0.2272), 3 (0.3, 0.1, 0.2 and 0.3695), 4 (0.5, 0.1, 0.1 and 0.5), 5 (0.6, 0.1, 0.2 and 0.6304), 6 (0.8, 0.1, 0.1 and 0.7727), and 7 (0.85, 0.1, 0 and 0.8636) for indicators such as very low, low, slightly low, medium, slightly high, high and very high respectively. Then, fuzzy system was assigned to investigate the symbols. It is indispensable to shift fuzzy values (M, a, b) as m2+b to m1-a. By the way, according to type of model applied (Figure 2) each symbol displays a fuzzy number that can be shifted to a real number using equations 1 to 3, N= (m,a,b). Finally, equation 4 was used to prioritize available options. [4,9]

Figure 2. A triangular fuzzy numbers [9]

2.3. Estimation, control and observation of cost

The equations of 5 to 14 were used for calculating financial indices in industries. It needs to be explained that the use of the following equations needs both of personal and professional experiences, as well as a full inventory of facilities, equipment and materials in industries.

| W=0.75(e)×A | (5) |
| --- | --- |
| C=0.005×P | (6) |
| V=p−(()e+A'+F+Cf) | (7) |
| %V=V×100p | (8) |
| Qp=V−(()I+L+D+S) | (9) |
| Cv=CvdCp | (10) |
| Ph=TfCv−Cs | (11) |
| Cpi=Cvp+Cfp | (12) |
| Ai=Ts−Cpi | (13) |
| Vt=IfAi | (14) |

In equations 5 to 14 the symbols are, W (electrical energy demand), e (total electrical energy employed in lines), A (area, m2), C (selling outlays), P (selling rate), V(value-added), Aʹ(initial materials applied), F(maintenance), Cf (unforeseen outlays), Qp (revenue), I (insurance), L (expenditures of interest and fees), D (depreciation), S (salary), Cv (variable outlays of commodity unit), Cvd (variable project outlays), Cp (production capacity), Ph (breakeven point), Tf (fixed manufacturing outlays), Cs (total fixed outlays), Cpi (selling outlay of commodity unit), Cvp (manufacturing outlays), Cfp (variable manufacturing outlays), Ai (annual revenue), Ts (total selling expenses), Vt (time of return on investment) and If (fixed capital). [10]

3. Results and Discussion

3.1. Projects management in Iran

3.1.1. Road construction

According to the new government's regulations, the implementation of road construction projects has been delegated to two groups of private and affiliated with military agencies. Military-affiliated companies are collaborating with the government on national and major projects, while medium and small projects are being privatized through a tender. In this case study there were 30 employees in each workplace as a team and around 70 projects established by Hamta Rah Tasbit Aria, Zamen Rah Gharb and Imen Rah Kavosh Fars companies. The reliable projects implementation was pertaining on the management and supervision of the executives of team and internal organizations agents. It has a worth to mention that aforementioned companies have received many letters of appreciation for the appropriate execution of the projects. By the way, it was perceived a wane trend in cooperation among variety of government and private organizations in the projects implementation process. Thus, it makes a negative impact in the performance of the companies. [2] Table 1 includes the list of projects implemented by 3 Iranian companies. Figure 3 displays the locations of complemented projects by 3 companies.

Table 1 List of completed projects by three companies (This study)

| Project | Location | Year | Project time | Workshop No. | Profit% | Companies |
| --- | --- | --- | --- | --- | --- | --- |
| Building | Shiraz | 2015 | 36 months | Subcontract | Running | Hamta Rah Tasbit Aria |
| Landscaping | Shiraz | 2014 | 2 months | 4650002530 | 30 | Hamta Rah Tasbit Aria |
| Landscaping | Shiraz | 2013 | 3 months | 4650002382 | 30 | Imen Rah Kavosh Fars |
| Landscaping | Shiraz | 2013 | 2 months | 4690008619 | 33 | Hamta Rah Tasbit Aria |
| Pavement and asphalt | Shiraz | 2013 | 2 months | 4650002530 | 25 | Hamta Rah Tasbit Aria |
| Pavement and asphalt | Shiraz | 2012 | 1 month | 4650002382 | 20 | Imen Rah Kavosh Fars |
| Pavement and asphalt | West Azarbaijan | 2012 | 5 months | 2880007188 | 18 | Imen Rah Kavosh Fars |
| Landscaping | West Azarbaijan | 2012 | 6 months | 2860005299 | 22 | Imen Rah Kavosh Fars |
| Landscaping | Shiraz | 2012 | 1 month | 4690008619 | 28 | Imen Rah Kavosh Fars |
| Pavement and asphalt | West Azarbaijan | 2011 | 2 months | 2880007188 | 35 | Imen Rah Kavosh Fars |
| Pavement and asphalt | West Azarbaijan | 2011 | 2 months | 2900000335 | 15 | Imen Rah Kavosh Fars |
| Landscaping | Wes Azarbaijan | 2011 | 3 months | 2980004320 | 29 | Imen Rah Kavosh Fars |
| Pavement and asphalt | West Azarbaijan | 2011 | 7 months | 2860005299 | 24 | Imen Rah Kavosh Fars |
| Pavement and asphalt | West Azarbaijan | 2010 | 8 months | 2880007188 | 14 | Imen Rah Kavosh Fars |
| Pavement and asphalt | West Azarbaijan | 2013 | 2 months | 2940005793 | 10 | Zamen Rah Gharb |
| Landscaping | West Azarbaijan | 2013 | 6 months | 2810025970 | 23 | Zamen Rah Gharb |
| Pavement and asphalt | West Azarbaijan | 2012 | 1 month | 2948005793 | 11 | Zamen Rah Gharb |
| Pavement and asphalt | West Azarbaijan | 2011 | 2 months | 2848005792 | 8 | Zamen Rah Gharb |
| Landscaping | West Azarbaijan | 2010 | 3 months | 2850005783 | 17 | Zamen Rah Gharb |
| Landscaping | West Azarbaijan | 2009 | 2 months | 2744005763 | 21 | Zamen Rah Gharb |
| Pavement and asphalt | West Azarbaijan | 2008 | 4 months | 2740005793 | 16 | Zamen Rah Gharb |
| Pavement and asphalt | West Azarbaijan | 2006 | 2 months | 2744005793 | 13 | Zamen Rah Gharb |

Rest of Table 1

| Performed project | Assumed profit % | Rework | Risk assessment | Dispute | Cost overrun | Time Overrun | QFD |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Building | - |  | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% | ** | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Landscaping | 25% | ** | * | *** | Yes | No | **** |
| Landscaping | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| Pavement and asphalt | 25% |  | * | *** | Yes | No | **** |
| *All employees dressed to safety tools and equipment. But no risk assessment has done to evaluate the hazardous and chemical emissions exposures during implementation of projects. However, risk assessment can be comprised some other aspects such as social, environmental and political options. **Labor errors in full conformance with Figure 4 ***There are lots of reasons that have been explained below. **** QFD is pertaining on parameters, additives, products and materials that it is under developing day by day. |  |  |  |  |  |  |  |

Figure 3. Areas of completed projects by three companies (This study)

Landscaping operation usually includes some activities such as destruction, manually and mechanically activities, architecture, metal foundation, stitching, concrete and prefabricated concrete procurement, heavy metals holding, canopy establishment, lining and cufflinks operation; ceramic tiles, floor mosaic and stone layouts, asphalt coverage and transportation operations, sewer construction, excavation, embankment and pavement operations etc. Above named projects can be categorized according to their contract rates; (1) small (U$1 million) encompassing sewer, pavement, asphalt coverage and landscaping operations. It was found the average profit about 20.56% for all above named projects. There are variety of reasons for errors and reworks occurred in road and building construction projects. Fig 4 represents a systemic causal model of pathogens and omission errors. [11]

Fig. 4. Systemic causal model of pathogens and omission errors [11]

Arditi et al [12] asserted that main reasons of delay in projects in Iran can be the problems related to subcontractors, lab delivery of materials and unforeseen geological conditions. Projects delay causes in Jordan comprise (1) investment challenges of contractors; (2) interventions and change orders in projects area by employers, (3) weakness in planning and scheduling of the project by the contractor, (4) deficiency of manpower and (5) unskilled experts. Main reasons of delays in Ghana mentioned to (1) monthly payment delays from employers, (2) weakness in contractor management and technical performances, (3) material provision, (4) escalation of material outlays. In this country, employers have identified as the major cases of delays. Moreover, the inflation factor is regarded as a separate factor while in other reviews this factor is omitted. Delays reasons in Egypt encompass: (1) investment difficulties of contractors, (2) alterations by employers or their inspectors and (3) investment difficulties by employers. Delay in Malaysia projects resulted by (1) contractor’s inappropriate planning, (2) contractor’s poor site leadership, (3) insufficient contractor experience, (4) insufficient client’s investment and investments for implemented work, (5) challenges with subcontractors, (6) deficiency in materials provision, (7) labor recruit, (8) equipment access and failure, (9) bereavement of communication between parties, and (10) errors during the construction steps. [13] The main reason of cost overrun in our projects was delay in payment.

Root causes that give rise to construction claims and disrupts include unfair and unclear risk allocations, unrealistic time / outlays / quality targets by clients, insuppressible external events, adversarial industry culture, unrealistic tender pricing, unfit contract type; professionalism deficiency among project participants, client lack of information or decisiveness and unrealistic information demands by contractors. The proximate causes encompass improper brief, poor communications, personality conflicts, vested interests, changes by client, slow client responses, exaggerated claims, estimating errors, other work errors, internal disputes, unfit contract administration, improper contract documentation, inaccurate design data, incomplete tender documentation, unfit design documentation, unsuitable contractor selection, unfit payment modalities and unreliable contract form generated by themselves or through interactions. [14]

By our connections with more than 60 companies managers and getting and having enough information about project construction procedures in Iran we can notice to business excellence score by our study and as a result, sustainability of road construction projects in Iran. Jonidi and Hassanpour [2], distinguished the business excellence score among three above named companies using KBEM and EFQM models with total score of 900 such as 840.66 and 753.15, 844.53 and 738.44, 849.53 and 748.44 for Hamta Rah Tasbit Aria, Imen Rah Kavosh Fars and Zamen Rah Gharb respectively. By the way, both factors of customer and community results and resources and partnership were realized the strength and weakness points respectively. To investigate the construction materials quality, inspectors or their agents need to collect some samples by step to step progress in project development. Table 2 contains the main important tests required to evaluate the construction materials quality.

Table 2 Main important tests performed (This study)

| Base layer |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Thickness | Compaction | Moisture | Density | Moisture at location (%) |  |  |
| Sand Equivalent and Deflection | LL | PL | PI | D10 | D30 | D60 |
| Hot asphalt and Marshall Samples |  |  |  |  |  |  |
| Thickness of asphalt (Medium) | Empty space between aggregates | Empty space aggregate filled by bitumen | Aggregates rates | Bitumen / asphalt without bitumen | Empty space of mix asphalt | Sand Equivalent |
| Bitumen/mix asphalt (%) | Resistance | Softness | Density and temperature | Breakage | Specific gravity | Bitumen % |
| Concrete quality tests |  |  |  |  |  |  |
| Slump | Temperature | Resistance | Specific gravity | Air in concrete | Moisture |  |

To ensure the project implementation virtue and investigate the material quality failure, employers pay 5% of approved budget of project after passing a year as well as tests verified by lab.

3.1.2. Building construction

In developed countries, a maximum of about 5% of building materials are wasted, while this rate exceeded from around 20% in Iran. Energy consumption in the building construction sector has been estimated to be several times higher (around 2.6) in comparison with other nations, which these rates are a huge quantity of wastages for both of energy demand and construction aggregates in Iran. According to statistics reported in 2007, the construction sector accounted for 41.1% of the country's total energy consumption.

QFD is an overwhelming parameter in building quality management that can be employed to assess by considering some options such as (1) Architecture: application of passive solar, use of a relevant and efficient resources of energy especially paying attention to renewable energy alternatives, use of wooden pieces to insulation purposes at whole building belongings, proper navigation of building considering to natural ventilation, pollutants remediation and temperature handling options as well as their optimization methods, utilize green roof technology, optimization of building envelope against thermal islands (2) Mechanical: employing environmental friendly products even recycled aggregates so that cooling and heating networks, application of solar energy for supplying energy required for pumps and water heaters etc. (3) Electrical: exploiting clean electricity, integrating natural lighting and sophisticated lighting practices to impede losing energy and considering to energy saving lamps. Current survey procured a strong coherence among scales of sustainability in building construction practices addressed to both government and construction companies. [15] It has a worth to mention that QFD items are under developing daily according to rise in human life style.

3.1.3. Petroleum and oil generation and regeneration

Iran is a country enrich in energy embosoming 11% of universal oil storages and 15.3% of universal natural gas storages. Thus, it placed 2nd among OPEC possessing a huge potential for natural gas exports to Europe and Asia. Due to a rise in energy or overconsumption recently around 6% per year for the 30 years ago it has escalated brain surging about the country’s formidability to cope self-consumption and exports derived from economic development (5% for the past 40 years) and population growth (about 2%), and immense demand for subsidized energy markets (12%) parallel with poor management, bereavement of investment power paved the way for an inefficient exploitation of energy. The energy intensity index in Iran is culminating twice as top as the world average and has been rising on average by around 3.4% per year over the previous 40 years. The alternative subsidizing of energy outlays procured low productivity in the energy-intensive industries, disruption of environment in urban levels, and a countless withstand on the government investment steering to macroeconomic disturbances. [16,17]

Due to the scarcity of fossil fuel storages, damaging impacts on environment, outlays for fossil fuels generation, political sanctions and challenges, their effects on affording sustainable energy paved the way towards the development of a modern frameworks to ensure afford of energy, environment protection and efficiency promotion of energy systems. Iran is experiencing weakness points on the criteria for CO2 dissipations and energy consumption. CO2 dissipation pattern is considerable in Iran because placed the country among the 10 massive dissipating nations due to existing huge storages of oil and gas in Iran. [16] Iranian’s private sectors have recently got some contracts to implement plants pertaining on biomass resources and conducting some projects on the wind energy, two geothermal projects and wind farm equipped to turbines. Pay attention to this important point that the eastern areas of Iran encountered to average wind speed of about 8-10 m/sec at 40 m heights. Iran has got a non-commercialized projects by average solar insulation approximately 2000 kWh/m2.yr pertaining on sunny hours with sunshine exploitation around 2800 hr/yr. Iran also has a high geothermal energy potential to utilize almost 60 billion GJ. Thus, for geothermal projects, some studies have been running to outline a prototype geothermal power plant. Energy technologies demands continuously are maturing and developing in order to depart us to the new and emerging phenomena and progresses. It is a right opportunity to think about main frameworks of Iranian government regarding to all the progresses during last decades, the renewable sources have not comprised even 1% of energy market in Iran. [18] The main energy supplying storages of Iranian government accommodated in both of oil and petroleum storages and they are exploited for so many purposes. Figure 5 and 6 display all petroleum and oil generation and regeneration practices in Iran in comparison to world.

Fig.5. Diagram of layout acidic sludge recycling units and reprocessing industry of used oil in Iran [19]

Fig.6. Layout variety of industrial and semi-industrial practices from regeneration lubricants in the world, Bartlesville, solvent extraction in Europe, Phillips process, RTI in Norway, Recyclon process, KTI in America, respectively. No 1 presents filtration unit; and extraction and stripping are joined to solvent [19]

Each of functional treatment processes outlined on Figure 6 can be assigned to treat of used lubricant oil pertains on number of options such as concentration of available pollutants in the used lubricant oil, quality of expected products and accessibility to purification equipment and facilities. Therefore, with regard to availability, the best and most economical technology is selected, and then the individual units are planted. The distillation process is considered as an integral part of the used lubricant oil purification technologies used. Depending on the unit of distillation and the height of the fractionation column the price of this unit varies. On the other hand, the type of used lubricant oil and the concentration of pollutants in the beginning of treatment operation determine the amount of temperature required for the purification process. The acid / clay technique assigned to treat the used lubricant oil of reprocessing industries demands low temperatures for conducting reactions, and chemicals are added to the process as additional treatment or as a finishing step. In these industries, the distillation unit is used as a heating or preliminary distillation units according to Figure 5. Taking into consideration of huge cost spent on purchasing the distillation unit, developing countries are willing to use either preliminary distillation unit or conventional heating to carry out the refining or reprocessing operations, while developed nations employ TFE technology. Therefore, the distillation unit can be employed as vacuum distillation, heating, preliminary distillation and TFE in the processes and technologies used to purify the used lubricants. There is a prominent difference between the use of TFE and vacuum distillation with preliminary distillation such as quantities of by-products released and outlays. Thus, the process of clay using ordinary heating unit instead of the preliminary distillation unit requires the lowest outlays, while it has the highest environmental pollution or by- products generation. [19] Our findings have shown that there is over 250 small industries of used motor oil reprocessing industries in Iran to worth of $ 500000 individually. In the Europe, about 25 industries, Germany (7 units), Italy (5 units), many units in France, Spain, Denmark, Poland, Slovakia and Greece and about 400 industries in the USA, Canada, Tunisia and Saudi Arabia are running with same procedure (Acid clay techniques) which in the most cases they are included as medium and large industries. Table 3 denotes the regenerative technologies comparison.

Table 3 Regenerative technologies comparison [19]

| Quality | Residual oil sludge | Acidic sludge | Economic costs | Demand for equipment | Energy requirement | Regenerative Technologies |
| --- | --- | --- | --- | --- | --- | --- |
| Good | Much | Little | Low | Medium | High | Distillation |
| API (I) | Much | Little | High | High | High | Solvent de-asphalting |
| API (II) | Little | None | High | High | High | TFE with hydro-finishing |
| API (II) | Little | None | High | High | High | TFE with clay-finishing |
| API (II) | Little | None | High | High | High | TFE with solvent finishing |
| API (II) | Little | None | High | High | High | Solvent extraction hydro-finishing |
| API (II) | Little | None | High | High | High | TDA |
| Good | Much | Much | Low | Low | Low | Acid / clay |

Hassanpour et al [20] applied a new method for producing bitumen 54/130, in which acidic sludge was mixed with various percentages of bentonite and Styrene Butadiene Styrene polymer and consequently the new type of bitumen was generated in Iran. This study has been patented by 75360 No (2012) in Iran. In other study conducted by Hassanpour [21] also reported that using KBEM and EFQM models resulted to appearance of sustainable development trend in used motor oil reprocessing industries in Iran.

Petroleum generation practices are analogous to above named technologies using crude oil to generate that scaled up by refining industries. With regard to immense quantities of sludges released by conventional reprocessing, re-refining, refining and regeneration techniques and wasting the asset of Iranian people; we can consider to some options in order to remove all challenges and difficulties in this field. (1) All sludges released by reprocessing, refining, re-refining and regeneration techniques can be mixed into the 60/70 bitumen and variety of bituminous products to modify bitumen properties as a kind of additives. Any change in the quality of product is pertain on its application. Those ratios are very important in mixing, for instance in a mixture of 5,000 tons of residual sludge with 60,000 tons of bitumen 60/70, how much the generated bitumen would be awful? It will be much better in terms of quality because some of the bitumen properties, will change. In this case Hassanpour [22] mixed about 5400 tons of acidic sludge with 61400 tons of bitumen 60/70 and it resulted to produce blown bitumen 110/15. Thus, all the released bituminous materials can be consumed after either initial modifications or physic-chemical processing and curing stages. (2) Another solution is using new technologies such as TDA, TFE or plasma base processes to complete conversion of feed to product without releasing any by-products like residual sludges. Also it can be employed to generate gaseous products and reforming operation via Plasmatron. (3) Major disadvantages posed in the case of conventional plasma reformer can be mentioned to high dependence on electrical energy, needs to scale up in industrial dimensions, the costs spent on the deterioration of catalyst, its size and weight, limitations in the field of rapid response, conversion and reformation of heavy chain hydrocarbons. Recently, many of these limitations have been overcome, and the new generation of reformer (possessing 50-300 W power, 15-120 mA) has been designed as a low current non-thermal Plasmatron, which is pertain on nickel, aluminum, and united catalyst C-11 replacements and is being used for the desired purposes economically even by receding the catalyst applications. The main applications for reformer encompass low pollution electricity generation from fuel cells; H2-refueling gas stations for fuel cell and powered vehicles, decentralized H2 generation for industrial aims and internal combustion at engine auto-motives and lots of other applications. Studies have manifested that the electrical energy demand for Plasmatron is approximately 5% of the heating value of the H2 derived, which is very cost effective to request. By the way, Plasmatron structure composed a combination of both partial oxidation along with water conversion operation to escalate gaseous outputs as an incorporation of around H2-35%; N2-47%; CO-3%; CO2-13%. These gases are the primary feedstock for diamond deposition reactors. Oily sludge and discharges of used motor oil reprocessing, refining and regeneration processes have massive quantities of heavy hydrocarbons which are, in some cases, a primary feedstock for introducing into Plasmatron reactor to process. The Plasmatron gasification process can provide the gases required for diamond deposition operations.

(4) Pay attention to this point that attitude has changed towards using new techniques instead of conventional, there is a question here, which gasifies can be employed properly for gasification process of residual sludges in order to conduct diamond deposition operation? HFP, DC, AC, MW, Flame, Laser, Glow and Plasmatron? Figure 7 offers the circumstances of diamond deposition process using plasma forces. [23]

Figure 7 Plasma sources and CVD reactor operation (This study)

To figure out a response for the question was used the fuzzy decision making approach that the following has been explained. Tables 4 and 5 denote the fuzzy decision-making approach to prioritize the surpass technologies. The weighing system was set based on cardinal method (Error: Reference source not found), (j=0-1) and indicators priority follows current trend. Quality (1), (0.1089) Error: Reference source not found H2 selectivity (2), (0.1041) = CH4 conversion rate (3), (0.1041) Error: Reference source not found growth rate (4), (0.0898) Error: Reference source not found temperature (5), (0.0836) = pressure (6), (0.0836) Error: Reference source not found power (7), (0.0659) Error: Reference source not found technology resource (8), (0.0616)Error: Reference source not found equipment provision possibility (9), (0.0573) Error: Reference source not found technical standards (10), (0.0532) Error: Reference source not found implementation limitations (11), (0.0515)Error: Reference source not found safety (12), (0.0510) Error: Reference source not found renewable energy utilization (13), (0.0445) Error: Reference source not found operational cost (14), (0.0409).

Table 4 Fuzzy decision-making approach to prioritize the surpass technologies (This study)

| Indicator/ technology | (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) | (9) | (10) | (11) | (12) | (13) | (14) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HFP | 7 | 7 | 7 | 7 | 7 | 1 | 2 | 6 | 7 | 7 | 1 | 6 | 6 | 7 |
| DC | 2 | 6 | 6 | 2 | 7 | 1 | 3 | 5 | 7 | 7 | 6 | 4 | 6 | 7 |
| AC | 6 | 6 | 6 | 6 | 7 | 1 | 3 | 5 | 7 | 7 | 6 | 4 | 6 | 7 |
| MW | 7 | 7 | 7 | 7 | 7 | 1 | 2 | 6 | 7 | 7 | 1 | 6 | 6 | 7 |
| Flame | 3 | 5 | 5 | 7 | 7 | 1 | 1 | 4 | 7 | 7 | 1 | 4 | 6 | 4 |
| Laser | 7 | 7 | 7 | 7 | 7 | 1 | 1 | 6 | 7 | 7 | 1 | 6 | 6 | 7 |
| Glow | 6 | 7 | 7 | 6 | 7 | 1 | 3 | 6 | 7 | 7 | 4 | 4 | 6 | 7 |
| Plasmatron | 6 | 7 | 7 | 6 | 7 | 1 | 2 | 7 | 1 | 7 | 1 | 6 | 6 | 7 |

Table 5 Decision matrix set in fuzzy system (This study)

| Indicator/ technology | (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) | (9) | (10) | (11) | (12) | (13) | (14) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HFP | .8636 | .8636 | .8636 | .8636 | .8636 | .1362 | .2272 | .7727 | .8636 | .8636 | .1362 | .7727 | .7727 | .8636 |
| DC | .2272 | .7727 | .7727 | .2272 | .8636 | .1362 | .3695 | .6304 | .8636 | .8636 | .7727 | .5 | .7727 | .8636 |
| AC | .7727 | .7727 | .7727 | .7727 | .8636 | .1362 | .3695 | .6304 | .8636 | .8636 | .7727 | .5 | .7727 | .8636 |
| MW | .8636 | .8636 | .8636 | .8636 | .8636 | .1362 | .2272 | .7727 | .8636 | .8636 | .1362 | .7727 | .7727 | .8636 |
| Flame | .3695 | .6304 | .6304 | .8636 | .8636 | .1362 | .1362 | .5 | .8636 | .8636 | .1362 | .5 | .7727 | .5 |
| Laser | .8636 | .8636 | .8636 | .8636 | .8636 | .1362 | .1362 | .7727 | .8636 | .8636 | .1362 | .7727 | .7727 | .8636 |
| Glow | .7727 | .8636 | .8636 | .7727 | .8636 | .1362 | .3695 | .7727 | .8636 | .8636 | .5 | .5 | .7727 | .8636 |
| Plasmatron | .7727 | .8636 | .8636 | .7727 | .8636 | .1362 | .2272 | .8636 | .1362 | .8636 | .1362 | .7727 | .7727 | .8636 |

Obtained results represented the values of around 0.7092 (HFP) = 0.7092 (MW) ˃ 0.7052 (Glow) ˃ 0.7032 (laser) ˃ 0.692 (AC) ˃ 0.655 (Plasmatron) ˃ 0.5832 (DC) ˃ 0.555 (Flame) for available technologies respectively. Gul et al [5] selected a fuzzy PROMETHEE method based on trapezoidal fuzzy interval numbers that can be employed to sort out the difficulties of materials selection. Yekta et al [6] used hierarchical distance-based fuzzy multi-criteria group decision making to assess the drinking water supply networks of Qom, using 6 criteria and 35 sub-criteria. Zolfani et al [7] tried to investigate construction projects of hotels in terms of sustainability, so a hybrid multiple criteria decision making model posed pertaining on implementation of a five star hotel by assigning lots of criteria weights and decision alternatives in Tehran, Iran. Cavallaro et al [8] investigated the combined heat and power systems via applying fuzzy Shannon entropy and Fuzzy TOPSIS to prioritize the factors so it resulted to current classification as gas turbine (first choice), steam turbine (second choice), fuel cell (third choice), reciprocating engine (fourth choice) and final choice for micro-turbine.

3.1.4. Waste management projects

Taking into consideration that the disposal of waste materials into the environment or the accommodation in landfill has exposed to serious impacts on human sanitation and potentially hazardous effects on the environment etc, so the risk caused can be an insurmountable trouble; therefore, in order to avoid increasing the disposal outlays, impede rising greenhouse gases, the rigorous rules on landfill and waste disposal have been laid down. On the other hand, the biodegradability of lots of the waste materials is in a situation of ambiguity. Therefore, attention and attitude have been paid to the development and deployment of new technologies for waste management. Nowadays, plasma based waste management technologies are developing and majority of nations are welcoming them. But no plan reported for this kind of projects in Iran. Table 6 shows main plants projects for waste gasification technologies by plasma reactors over the world.

Table 6 Main plants for waste gasification by plasma currently in operation around the world and plant projects for the next years [24]

| Location |  | Raw material |  | Capacity(TPD) |  | Start data |  | Production (MWe) |  | Plasma technology |  | Company |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mihama –Mikata, Japan | MSW/WW sludge |  | 25 |  | 2002 |  | - |  | DC, Westinghouse |  | Hitachi Metals Ltd. |  |
| Utashini, Japan | MSW/ASR |  | 300 |  | 2002 |  | - |  | DC, Westinghouse |  | Hitachi Metals Ltd. |  |
| Yoshi, Japan | MSW |  | 151 |  | 1999 |  | - |  | DC, Westinghouse |  | Hitachi Metals Ltd. |  |
| Pune, India | Hazardous waste |  | 68 |  | 2009 |  | 1.6 |  | DC, Westinghouse |  | Maharashtra Env. Pow. |  |
| Nagpur, India | Hazardous waste |  | 68 |  | 2010 |  | 1.6 |  | DC, Westinghouse |  | Maharashtra Env. Pow. |  |
| Shanghai, China | - |  | - |  | Project |  | - |  | DC, Westinghouse |  | - |  |
| Tallahassee, USA | MSW |  | 910 |  | Project |  | 35 |  | DC, Westinghouse |  | Green power systems |  |
| Marcenx, France | Industrial/Biomass |  | 137 |  | 2012 |  | 12 |  | DC, Europlasma |  | CHO-Power |  |
| Hull, Sunderian, UK | Industrial/Biomass |  | 107 |  | Project |  | 37.5 |  | DC, Europlasma |  | CHO-Power |  |
| Port Hope, Canada | MSW/TDF |  | 400 |  | Project |  | 26 |  | DC, Europlasma |  | Sunbay Energy Corp |  |
| Hirwaun, UK | MSW/industrial |  | 750 |  | Project |  | 20 |  | DC, Europlasma |  | EnviroParks limited |  |
| Ottawa, Canada | MSW |  | 85 |  | + |  | 1* |  | DC, PSC |  | Plasco energy Inc. |  |
| Trail Road, USA | MSW |  | - |  | + |  | 0.88* |  | DC, PSC |  | Plasco energy Inc. |  |
| Los Angeles, USA | MSW |  | - |  | Project |  | - |  | DC, PSC |  | Plasco energy inc. |  |
| Beijing, China | MSW |  | 200 |  | Project |  | - |  | DC, PSC |  | Plasco energy Inc. |  |
| Tainan city, Taiwan | Hazardous waste |  | 3-5 |  | 2005 |  | - |  | DC, Homemade |  | PETA International |  |
| Lizuka, Japan | Hazardous waste |  | 10 |  | 2004 |  | - |  | DC, Homemade |  | InEnTec |  |
| U.S.Navy | Shipboard wastes |  | 7 |  | 2004 |  | - |  | DC, Pyrogenesis |  | Pyrogenesis |  |
| Hurlburt Field, USA | MSW/Hazardous |  | 10.5 |  | 2011 |  | - |  | DC, Pyrogenesis |  | Pyrogenesis |  |
| Faringdon, UK | - |  | - |  | + |  | - |  | DC, Tectonics |  | Advanced plasma power |  |
| Swindon | MSW |  | 91000 t/year |  | 2008 |  | 16.3 |  | DC, Tectonics |  | Advanced plasma power |  |
| South wales | MSW |  | - |  | Project |  | - |  | DC, Tectonics |  | Advanced plasma power |  |
| North of England | MSW |  | - |  | Project |  | - |  | DC, Tectonics |  | Advanced plasma power |  |
| South West England | MSW |  | - |  | Project |  | 17 |  | DC, Tectonics |  | Advanced plasma power |  |
| Scotland –East Coast | MSW |  | 91000 t/year |  | Project |  | - |  | DC, Tectonics |  | Advanced plasma power |  |
| Brazil | MSW |  | - |  | Project |  | - |  | DC, Tectonics |  | Advanced plasma power |  |
| Brazil | ASR |  | - |  | Project |  | - |  | DC, Tectonics |  | Advanced plasma power |  |
| Belgium | Landfill |  | 246% 5 plants |  | Project |  | 100 |  | DC, Tectonics |  | Advanced plasma power |  |
| Swindon | Residual wastes |  | - |  | + |  | BSNG |  | DC, Tectonics |  | Advanced plasma power |  |
| ASR: Auto shredder Residue; WW: Waste water; TDF: Tire Derived Fuel; BSNG: Bio Substitute National Gas; TPD: Ton Per Day + Demonstration facility * MWe/ton; |  |  |  |  |  |  |  |  |  |  |  |  |

Paving the way to implement the redesign and reproduction processes in order to renovate and regenerate new products by using plasma techniques is a promising process.

3.1.5. Nano and plasma technology projects

Many plasma-based industries have been implemented to process the asbestos ashes, destruction of hazardous and toxic wastes, processing scrap cars and used tires, wastes removal, energy generation and exploitation in France, Madison, Japan, Jackson and United States respectively. In the 1960s, semiconductor industry came into view and emerged a new generation of products using low-pressure plasmas for materials manufacturing. The use of this technology in plastics, machinery, aerospace industries, packaging materials, pharmaceuticals, etc. is no longer posed and paved the way for lots of progresses and developments. The use of plasma centrifugal furnaces for the stabilization and destruction of toxic materials and radioactive wastes has played a prominent role in the promotion of green chemistry. Sakaia and Hiraoka [25] reported to exist 4 large plasma industries in in Handa, Matsuyama, Mima, Kamo and 11 separate units in Tokyo Ota, Omiya, Eastern Saitama and Tamagawa which are dealing with energy exploitation, hazardous waste materials decomposition and volume reduction from radioactive wastes in Japan. The study by Wang et al [26] has proved that the average degradation efficiency of samples tested in thermal plasma furnaces is approximately 100%. On the other hand, lots of Nano-material and products are synthesized using plasma forces and reactors over the world nowadays. Figure 8 presents many applications of plasma technology in above named projects.

Figure 8. Many applications of plasma technology in projects (This study)

3.1.6. Nuclear power energy project

Before the revolution, efforts were made to implement and deploy a nuclear power unit in Iran. The first phase of the Bushehr nuclear power plant was set up to generate electricity at nominal capacity of around 1000 megawatts in 1974. But political sanctions and subsequent disapproval were prevented developing of this unit. Then project was resumed in 1999 and the end of the project was postponed until the end of 2004. Initially, the project was secretly operated and strictly regulated, but the international rules and existing conflicts led to be launched, obviously and this project has now been restored under the supervision of international agencies. Considering to the existing energy reserves in Iran, proved that there is no possibility of using wave energies, ocean thermal and tidal energies. [18] Hence, nuclear energy by nuclear fission can be the best alternative for energy exploitation purposes and other uses in Iran.

3.1.7. Industrial projects

Large industries only include around 2% of Iranian industries proportion but they beset main role in the economic cycle in Iran. Tables of 7 and 8 display the economic indices of many industries and depreciation rate of fixed capital among small Iranian industries. It has a worth to mention that small industries have got under 50 employees individually and vice versa in Iran.

Table 7 Economic indices of many industrial projects (This study)

| Industries | Data value $ | Output value $ | Value- added % | Profit | Commodity outlay | Breakeven point | Production cost | Time of return on investment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Used motor oil+ acidic sludge | 5245781.3 | 2289986 | 56.34 % | 2795396.8 | 535 | 6%=260.83 | 2470258.36 | 0.26 (3.2 months) |
| Acidic sludge | 417656.25 | 132521 | 68.2% | 249552.5 | 141.8 | 14.7%=131.4 | 169285.7 | 1.05 |
| Used motor oil | - | 108843.75 | 36.3% | - | - | 14.7% | - | 0.9 |
| Plastic wastes | 678787 | 255335.75 | 62% | 366558 | 389.65 | 15.93% | 314494.4 | 1.12 |
| Blown bitumen | 12150000 | 6748064.5 | 44% | 5308605.14 | 140.93 | 2.4%=1183.67 | 6897748.4 | 0.07 |

Table 8 Depreciation rate, energy consumptions, number of staff in small Iranian industries as a cluster study (This study)

| Industrial group | Number of types | Power (kW/d) | Fuel (GJ/day) | Employees | Depreciation rate* |
| --- | --- | --- | --- | --- | --- |
| Food material, beverage and tobaco | 72 | 13476 | 63969 | 2175 | 4.7% |
| Textile, Apparel and Leather Industries | 41 | 7666 | 11885 | 2001 | 6.9% |
| Cellulose materials | 19 | 3824 | 439 | 563 | 6.3%-7-1% |
| Chemical industries and miscellaneous materials | 119 | 25313 | 3526 | 3986 | 4.6% |
| Mining and construction aggregates | 37 | 14681 | 3848 | 1896 | 5.1%-6.5% |
| Appliance, basic metal industries | 59 | 8888 | 354 | 2090 | 5.6% |
| Machinery, tools, equipment and metal products industries | 67 | 10421 | 802 | 2403 | 4.5% |
| Total | 414 | 84269 | 84823 | 15114 | 5.4% |
| * depreciation rate of fixed capital [27] |  |  |  |  |  |

The results of the study by Moosavi and Rajabi [28] indicated that the value added from the Iranian industries will culminate by an average of 18% annual growth rate from 2009 to 2025.

4. Conclusion

According to obtained results the petroleum and oil sectors created both of challenges and developments for Iranian government and it can be a booster lever to more progress especially via attracting attentions towards diamond deposition alternatives. Also, Iranian government can find the sustainability of all projects by focusing and planning on implementation of new technologies as a general conclusion, employers have tried to proceed towards integrated and systematic management of projects particularly in road and construction sectors in Iran.

5. Acknowledgement

This research was conducted as a working paper in incorporation with author PHD project. I would like to extend my thanks to the managers of the three companies for their help in offering and collecting the data and resources in running the program.

6. Conflict of Interest

None.

References

- Atkinson R. (1999). Project management: cost, time and quality, two best guesses and a phenomenon, its time to accept othersuccess criteria. International Journal of Project Management. 17(6), 337-342.

- Jonidi AJ, Hassanpour M. (2014). Performance Assessment of Three Companies (Road Construction) using Business Excellence Models. International journal of Business & Management. 2(10), 6-15.

- Hassanpour M. (2015). Cost management of projects using a standard PMBOK in engineering projects. International journal of engineering sciences & research technology. 4(1), 137-147.

- Shirazia F, Kazemipoor H, Tavakkoli-Moghaddam R. (2017). Fuzzy decision analysis for project scope change management. Decision Science Letters. 6(4), 395–406.

- Gul M, Celik E, Gumusb AT, et al. (2018). A fuzzy logic based PROMETHEE method for material selection problems. Beni-Suef University Journal of Basic and Applied Sciences. 7(1), 68-79.

[6] Yekta TS, Khazaei M, Nabizadeh R, et al. (2015). Hierarchical distance-based fuzzy approach to evaluate urban water supply systems in a semi-arid region. Journal of Environmental Health Science & Engineering. 13(53), 2-12.

[7] Zolfani SH, Pourhossein M, Yazdani M, et al. (2018). Evaluating construction projects of hotels based on environmental sustainability with MCDM framework Alexandria Engineering Journal. 57(1), 1357-365.

[8] Cavallaro F, Zavadskas EK, Raslanas S. (2016). Evaluation of Combined Heat and Power (CHP) Systems Using Fuzzy Shannon Entropy and Fuzzy TOPSIS. Sustainability. 8(6), 556-564.

[9] Shiroye Zad H. Multi-criteria decision. Summation of researches. 1rd edn. 2013, Islamic Azad University Publication. Book [In Persian], 1-310.

[10] Jonidi J A, Hassanpour M. (2014). Survey of economic indices of the used motor oil industry equipped to acidic sludge recycling unit (A case study). Merit Research Journal of Engineering, Pure and Applied Sciences. 2(2), 22-29.

[11] Love PED, Edwards DJ, Irani Z, et al. (2009). Project Pathogens: The Anatomy of Omission Errors in Construction and Resource Engineering Project. IEEE transactions on engineering management. 56(3), 425-435.

[12] Arditi D, Nayak S, Damci A. (2017). Effect of organizational culture on delay in construction. International Journal of Project Management. 35(2), 136–147.

[13] Gharaee Moghaddam A. (2012). Change Management and Change Process Model for the Iranian Construction Industry. Int. J. Manag. Bus. Res. 2(2), 85- 94.

[14] Love EP, Davis P, Jefferies M, et al. (2007). Dispute Avoidance and Resolution A Literature Review. 6(1), 4-62.

[15] Roufechaei KM, Bakar AHA, Tabassi AA. (2014). Energy-efficient design for sustainable housing development. Journal of Cleaner Production. 65, 380-388.

[16] Moshiri S. (2013). Energy Price Reform and Energy Efficiency in Iran. International Association for Energy Economics. 2, 33-38.

[17] Alizadeh R, Lund PD, Beynaghi A, et al. (2016). An integrated scenario-based robust planning approach for foresight andstrategic man. agement with application to energy industry. Technological Forecasting & Social Change. Technological Forecasting & Social Change. 104, 162–171.

[18] Rezaei M, Chaharsooghi SK, Abbaszadeh P. (2013). The Role of Renewable Energies in Sustainable Development: Case Study Iran. Iranica Journal of Energy & Environment. 4(4), 320-329.

[19] Jonidi JA, Hassanpour M. (2015). Analysis and comparison of used lubricants, regenerative technologies in the world. Resources, Conservation and Recycling. 103, 179–191.

[20] Hassanpour M, Jonidi JA, Farzadkia M, et al. (2014). Processing of produced acidic sludge from used motor oil recycling industries with additives to polymer bitumen. Iran Toolo Behdasht. 42(12), 15–28.

[21] Hassanpour M. (2014). Evaluation of sustainable development using business excellence model in used motor oil industries. Iranian Journal of Health Safety & Environment. 1(4), 177-185.

[22] Hassanpour M. (2016). A management and economic survey in implementation of blown bitumen production using acidic sludge recycling (A case study). Iranian Journal of Health Safety & Environment. 3(4), 604-617.

[23] Unnisa SA, Hassanpour M. (2017). Editorial: Plasma technology and waste management. Resources, recycling and waste management. 1(1), 1-3.

[24] Fabry F, Rehmet C, Rohani V-J, et al. (2013). Waste Gasification by Thermal Plasma: A Review. Waste and Biomass Valorization. 4(3), 421-439.

Management. 20(2-3), 249-258.

[26] Wang Q, Yan JH, Chi Y, et al. (2010). Application of thermal plasma to vitrify fly ash from municipal solid waste incinerators. Chemosphere. 78(5), 626–630.

[27] Molaei M. Investigating and comparing the productivity of various small and large industrial groups in Iran. Second National Conference on Industrial Engineering, Yazd University, 2000, Iran.

[28] Moosavi H M, Rajabi A. (2013). Modeling the Effect of Energy Intensity Changes in Industrial Sector on the Economic and Environmental Indices: A System Dynamics Approach, J. Civil Engineering. 3(12), 103-134.